## BUSINESS DEVELOPMENT (PITCHING DOCUMENT)

## Course: Project-Based Software Engineering
Semester: Fall 2025
Group Name: [Group 08 /Safiyah, Waniya, Eishal, Bassam, Arhum ]
Project Title: [Agentic AI]
Date: 30-Oct-2025

## 1. Executive Summary

Our project, Deen Tales, is an Agentic AI-powered storytelling chatbot that transforms Quranic verses and Hadith into meaningful visual and textual stories. Users can input any verse or Hadith, and the system generates authentic explanations along with AI-generated, face-free illustrative images that reflect the message’s essence. The app combines conversational AI with ethical image generation to make Islamic knowledge more engaging, accessible, and visually enriching. It helps learners, children, and educators connect deeply with Islamic teachings through immersive storytelling. Deen Tales provides a modern, respectful, and interactive learning experience for users worldwide.

## 2. Problem Statement

- Problem: Many people struggle to understand the deep meanings of Quranic verses and Hadith in a relatable or visual way. Traditional text-based learning often feels abstract, especially for youth.

- Importance: Visual storytelling enhances comprehension, memory, and spiritual engagement, but most existing Islamic apps lack safe, authentic, and visual explanations.

- Affected Users: Children around the world or Students, parents, teachers, and Muslims worldwide who wish to learn and teach Islamic stories in an engaging, visual, and respectful way.

## 3. Proposed Solution

- Product Description: Deen Tales is an interactive AI chatbot that generates visual stories from Quranic verses and Hadith. It provides authentic textual explanations and AI-generated images that never display human faces, ensuring Islamic appropriateness.

- How It Solves the Problem: It bridges the gap between traditional learning and modern visualization through responsible AI storytelling.

- Unique Features:

  - Conversational AI with Quranic and Hadith-based context

  - Image generation respecting Islamic guidelines (no faces)

  - Mic input for voice-based story requests

  - PDF uploading for reference learning

Tech Components: OpenAI APIs, Stable Diffusion/Imagine AI for images, and React-based UI.

## 4. Target Market

- Primary Users: Muslim students, educators, parents, and Islamic content creators.

- Market Size: Over 1.8 billion Muslims globally; high demand for Islamic educational technology.

- Personas:

  - Fatima (Age 16) – Student who uses Deen Tales for visual Islamic learning.

  - Ahmed (Teacher, 35) – Uses app for storytelling in Islamic education classes.

## 5. Competitive Analysis

| Competitor | Description | Weakness | Our Advantage |
| --- | --- | --- | --- |
| Islamandai.com | Information based on Islamic events or hadith. | No visuals | Visuals |
| Quran.com | Text-based Quran reference | No AI or image generation | Interactive + story-based |
| Hadith Bot | Text-only Hadith explanations | Static replies | Image + authentic references |

## 6. Business Model

Freemium Model: Basic story generation with authenticity of hadith and Quranic contextual awareness will be included in the free model.

Partnership Model: Collaborations with Islamic schools, NGOs, and educational apps in order to embed the whole system with their existing architecture via a paid partnership that benefits both parties.

## 7. Marketing & Growth Strategy

- User Acquisition: Social media marketing (Instagram, YouTube shorts on Islamic AI stories).

- Retention: Daily verse feature and story streak system.

- Collaborations: Islamic universities, Madrassa, and Da’wah organizations for authentic content endorsement.

- Community Building: Encourage user-generated stories and feedback.

## 8. Technical Overview

- Tech Stack:

  - Frontend: React

  - Backend: Python Fast API

  - AI: OpenAI agent

  - Database: MongoDB

  - Images: Hugging Face Models Api

- System Architecture: User → Chat Interface → AI Model (NLP + Image Gen) → Database → Display Result.

- APIs Used: OpenAI (chat), Image Generation API, Quran/ Hadith API, Translation API.

## 9. Development Plan / Roadmap

| Phase | Duration | Deliverables |
| --- | --- | --- |
| Phase 1 – Planning & UI Design | 1 weeks | Define requirements, finalize theme, create Visily mockups, and set up basic React UI. |
| Phase 2 – Core Chatbot Development | 2.5 weeks | Integrate conversational AI (using OpenAI API), connect Quran and Hadith data sources, and build text-response module. |
| Phase 3 – Image Generation Module | 2.5 weeks | Implement image generation (Stable Diffusion or similar) with face-safety filtering and story visualization. |
| Phase 4 – Integration & Testing | 1 weeks | Combine Chatbot + image module, test workflow, fix bugs, and optimize UI responsiveness. |
| Phase 5 – Final Review & Documentation | 1 weeks | Prepare presentation, documentation, and collect feedback for final submission. |

## 10. Team Structure & Roles

| Member | Role | Responsibilities |
| --- | --- | --- |
| Safiyah | Team Lead, Backend Developer | Oversees project progress and task delegation; designs overall system architecture; integrates AI features; manages database and backend logic. |
| Eishal | Frontend Developer, Tester | Designs user interface layout and color themes; ensures responsive and user-friendly frontend; performs usability and functionality testing, and structure design |
| Bassam | Backend Developer, Dataset Researcher | Develops and maintains backend functionalities; ensures data accuracy; conducts Quranic and Hadith authenticity verification for content integration authenticity & verification |
| Arhum | Backend Developer, Frontend Developer | Works on backend APIs and server connections; assists in frontend component integration; ensures smooth communication between frontend and backend. |
| Waniya | Frontend Developer, Dataset Researcher | Develops and refines UI components; documents project features and workflow; performs quality assurance and bug testing across modules. |

## 11. Future Prospects / Scalability

In future phases, Deen Tales can expand by integrating VR and AR technologies to create a more immersive and interactive Islamic learning experience. Users will be able to explore Quranic stories in a virtual environment—such as walking through the story scenes or interacting with symbolic elements—without depicting human figures. This will elevate user engagement and educational value while maintaining Islamic ethical guidelines. Additionally, the system’s modular architecture allows easy scaling for cloud deployment and performance optimization as user demand grows.

## 12. Conclusion

Deen Tales merges faith and technology by responsibly using Agentic AI to spread Islamic knowledge through engaging, visual storytelling. The project is feasible, scalable, and impactful for digital Islamic education. With an ethical AI design and authentic content sources, it’s ready for prototype development and real-world pitching.